MacSoft Server V1 Implementation Report

Unified Project Plan for Hermes Server, Thin Client, and AutoCount Tool Integration

Prepared for: MacSoft Agent Server Project
Document purpose: unify the server plan and client-side feedback into one implementation specification.
Format: WPS-compatible DOCX, Times New Roman, black-and-white.

| Item | Decision |
| --- | --- |
| Core product definition | MacSoft Server = original Hermes full desktop/backend/runtime + MacSoft enterprise gateway layer. |
| Highest V1 priority | Follow the existing Mac Soft Thin Client API contract exactly. |
| Main V1 acceptance | Client can pair, authenticate, create/list sessions, send chat through SSE, and receive saved messages. |
| AutoCount V1 scope | Only prove docs_search and schema discovery through the chat tool loop. No real write by default. |
| Architecture rule | Do not rewrite Hermes. Do not build a separate admin app. Do not let client call LLM or AutoCount directly. |

Version: 0.1 / Date: 2026-07-09

# 1. Executive Summary

This report merges the original MacSoft Server plan with the client-side feedback. The unified conclusion is that the project direction is correct, but Server V1 must be narrowed and made contract-first. The existing thin-client API contract is the highest priority specification for V1. If the server plan and the client contract conflict, the client contract wins.

The project is not a new chatbot, not a pure backend, not a Hermes rewrite, and not a new standalone admin application. The project is an enterprise control layer around the existing Hermes full desktop/backend/runtime, with the employee computer acting only as a thin client.

## 1.1 One-sentence definition

MacSoft Agent Server = Hermes AI Engine + MacSoft Enterprise Control Layer + Thin Client Gateway + AutoCount Tool Execution Layer

## 1.2 Main correction from client feedback

The server-side plan must stop treating endpoint names, response shapes, and stream format as flexible design choices. For V1, these are hard requirements because the current client already calls specific endpoints and expects specific top-level fields.

| Area | Final decision |
| --- | --- |
| Endpoint priority | Implement /api/client/pair first. /api/pairing/claim can be an alias later, but cannot replace /api/client/pair in V1. |
| Pairing response | device_token must be returned at top level. Nested-only response is not acceptable. |
| Session response | session_id, title, sessions, and messages must be top-level where the client expects them. |
| Chat response | /api/chat/stream must be Server-Sent Events, not normal JSON. |
| AutoCount | V1 only proves docs_search and schema discovery. No invoice/write/posting by default. |

# 2. Unified Architecture

There are two valid entry points into the same MacSoft enterprise layer: the Server local Hermes Desktop UI and the Employee Thin Client. Both must pass through identity, session ownership, prompt context, permission/tool gate, and audit before tool execution.

## 2.1 Correct entry flow for Employee Thin Client

Employee Thin Client
    ↓
MacSoft Server Gateway
    ↓
MacSoft Enterprise Layer
    ↓
Hermes Agent Runtime / LLM
    ↓
MacSoft Tool Gate
    ↓
AutoCount Tool Registry / Other Tools
    ↓
Response back to Client

## 2.2 Correct entry flow for Server local UI

Server Hermes Desktop UI
    ↓
Local Gateway
    ↓
MacSoft Enterprise Layer
    ↓
Hermes Agent Runtime / LLM
    ↓
MacSoft Tool Gate
    ↓
AutoCount Tool Registry / Other Tools
    ↓
Response back to Server UI

## 2.3 Product boundaries

| Component | Responsibility | Must not do |
| --- | --- | --- |
| Hermes | AI engine, desktop UI, backend/runtime, model bridge, existing agent flow. | Must not be rewritten for V1. |
| MacSoft Server Enterprise Layer | Identity, devices, pairing, sessions, prompt context, permissions, tool gate, audit, model policy, AutoCount dispatch. | Must not become a separate unrelated backend that bypasses Hermes. |
| Employee Thin Client | Save server_url/device_token, display sessions, send chat, render stream. | Must not run local backend, call LLM directly, or execute AutoCount directly. |
| AutoCount Tool Layer | Expose controlled tools based on catalog/schema through Tool Registry and Executor. | Must not let LLM invent commands or write to AutoCount without permission/confirmation. |

# 3. Server V1 Contract-first Rule

The current client contract is the highest-priority V1 implementation specification. The server must implement the endpoints and response shapes the client already consumes. This rule prevents a common failure where the server becomes architecturally beautiful but the real client cannot connect.

## 3.1 Required V1 endpoints

GET  /health
POST /api/client/pair
GET  /api/client/me
GET  /api/sessions
POST /api/sessions
GET  /api/sessions/{session_id}/messages
POST /api/chat/stream

## 3.2 Hard rules for API compatibility

Do not rename existing client-facing endpoints in V1.

Do not return nested-only fields if the client expects top-level fields.

Do not replace SSE stream with a normal JSON response.

Do not require username/password login for the thin client V1 flow.

Do not require the client to pair again if device_token already exists and remains valid.

Keep /api/pairing/claim optional as a future alias, not the primary V1 pairing endpoint.

## 3.3 Protected API authentication headers

Authorization: Bearer <device_token>
X-Device-Id: <device_id>
X-Client-Version: dev
Content-Type: application/json

Protected endpoints must validate device_token, device_id, device status, user status, role, and session ownership where applicable.

# 4. V1 Endpoint Requirements

| Endpoint | Requirement | Acceptance shape |
| --- | --- | --- |
| GET /health | No token required. Used by client to check server URL. | {"ok": true, "status": "ok"} plus optional server/version fields. |
| POST /api/client/pair | Accept pairing_code, device_id, client_name, client_version. Generate and store device_token. | Top-level device_token, paired_user, role, paired_at. |
| GET /api/client/me | Validate Bearer device_token and X-Device-Id. | Top-level user_id, display_name, role, allowed_models, allowed_skills. |
| GET /api/sessions | List sessions owned by current user. | Top-level ok and sessions array. |
| POST /api/sessions | Create session for current user. | Top-level session_id and title. |
| GET /api/sessions/{id}/messages | Return messages only if session belongs to current user. | Top-level ok and messages array. |
| POST /api/chat/stream | Validate session ownership, save user message, stream assistant response, save assistant message. | Content-Type text/event-stream with message_start, token_delta, message_done. |

## 4.1 Pairing response shape

{
  "ok": true,
  "device_token": "NEW_DEVICE_TOKEN_HERE",
  "deviceToken": "NEW_DEVICE_TOKEN_HERE",
  "paired_user": "MacSoft Admin",
  "pairedUser": "MacSoft Admin",
  "role": "Admin",
  "paired_at": "2026-07-08T06:16:07.859164+00:00",
  "pairedAt": "2026-07-08T06:16:07.859164+00:00"
}

## 4.2 Session response shape

POST /api/sessions
{
  "ok": true,
  "session_id": "sess_001",
  "title": "New Chat"
}

GET /api/sessions
{
  "ok": true,
  "sessions": []
}

GET /api/sessions/{session_id}/messages
{
  "ok": true,
  "messages": []
}

## 4.3 SSE stream shape

HTTP/1.1 200 OK
Content-Type: text/event-stream; charset=utf-8
Cache-Control: no-cache
X-Accel-Buffering: no
Transfer-Encoding: chunked

event: message_start
data: {"message_id":"msg_001"}

event: token_delta
data: {"text":"Hello! What can I help you with?"}

event: message_done
data: {"ok":true,"message_id":"msg_001","session_id":"sess_001"}

token_delta data must contain either text or delta. Otherwise the current client may receive the event but render no visible answer.

# 5. Big-stage Implementation Plan

The project should be implemented in large, testable stages. Each stage has a clear gate. Do not move to the next stage until the current stage can be started, tested, and reverted independently. This makes rollback and repair simple when a defect appears.

| Stage | Name | Core outcome |
| --- | --- | --- |
| 0 | Baseline and Contract Freeze | Existing client contract is frozen as V1 source of truth; current server files are inventoried. |
| 1 | Server Foundation | Server starts, config loads, DB initializes, /health works. |
| 2 | Identity and Pairing | Client can pair and /api/client/me validates existing device_token. |
| 3 | Session and Mock Chat Stream | Client can create/list sessions, send hello, receive SSE, and reload saved messages. |
| 4 | Hermes Bridge and Strict Tool Loop | Chat path enters Hermes bridge/tool loop with strict JSON protocol and durable logs. |
| 5 | AutoCount Catalog and docs_search | AutoCount docs_search/schema discovery can be triggered through chat. No real write yet. |
| 6 | Permission, Audit, and V1 Acceptance | Permissions, audit, and final V1 test checklist are stable enough for controlled use. |

## Stage 0: Baseline and Contract Freeze

Goal: Stop direction drift before coding. Confirm what already exists, what the current client calls, and what must not be changed.

| Section | Details |
| --- | --- |
| Must complete | - Inventory existing server/macsoft files and avoid duplicate module creation. - Freeze the client-facing endpoint list as the V1 contract. - Create or identify a clean git checkpoint before any implementation changes. - Write down the current known working client behavior: health, pair, me, sessions, messages, chat stream. - Confirm that /api/client/pair is mandatory and /api/pairing/claim is optional alias only. |
| Acceptance gate | - A baseline checkpoint exists. - The required V1 endpoints are listed in the project README or implementation note. - No code has been rewritten just to match a theoretical architecture. |
| Rollback / repair point | Rollback to the pre-stage git checkpoint. Keep only the written contract notes if they do not modify runtime code. |
| Do not do in this stage | - Do not start AutoCount implementation. - Do not rename endpoint paths. - Do not create apps/admin. - Do not refactor Hermes runtime. |

## Stage 1: Server Foundation

Goal: Make the server start reliably and expose a minimal, testable health surface.

| Section | Details |
| --- | --- |
| Must complete | - Implement or fix macsoft/server.py as the server startup entry. - Implement config loading from macsoft-server.yaml. - Set HERMES_HOME correctly without assuming global machine state. - Initialize SQLite DB and create V1 tables: users, devices, pairing_codes, sessions, messages, audit_logs, model_config, confirmations. - Expose GET /health and optionally GET /api/server/status. - Enable CORS/OPTIONS for Electron renderer headers. - Create local_admin/bootstrap admin user if missing. |
| Acceptance gate | - python -m macsoft.server starts without import error. - GET /health returns JSON with ok/status. - DB file is created and tables exist after startup. - Restarting the server does not lose the schema. |
| Rollback / repair point | Rollback only server startup/config/db files. Keep schema SQL only if it is verified and backward-compatible. |
| Do not do in this stage | - Do not implement chat logic yet. - Do not call Hermes runtime yet. - Do not build management UI. - Do not add production backup/encryption hardening at this stage. |

## Stage 2: Identity and Pairing

Goal: Make first-time pairing and existing-token startup work exactly as the current client expects.

| Section | Details |
| --- | --- |
| Must complete | - Implement pairing code generation for admin/local_admin use. - Implement POST /api/client/pair. - Return top-level device_token, paired_user, role, paired_at. - Store device_token or token_hash linked to device_id, user_id, role, status, paired_at, last_seen_at. - Mark pairing code used/expired after successful claim. - Implement GET /api/client/me using Authorization: Bearer <device_token> and X-Device-Id. - Implement auth middleware for protected endpoints. |
| Acceptance gate | - Client can pair using a server-generated pairing_code. - Client saves device_token and later calls /api/client/me without pairing again. - Invalid token returns HTTP 401 with readable error JSON. - Used pairing code cannot be reused. |
| Rollback / repair point | Rollback identity/pairing/auth files and DB migrations from this stage. If DB contains bad token rows, clear devices and pairing_codes but keep users. |
| Do not do in this stage | - Do not require username/password for thin client V1. - Do not reject re-pair only because old Authorization header exists unless explicitly designed. - Do not store client private skill as permanent server permission data. |

## Stage 3: Session and Mock Chat Stream

Goal: Prove the full thin-client communication loop before connecting Hermes and AutoCount.

| Section | Details |
| --- | --- |
| Must complete | - Implement GET /api/sessions. - Implement POST /api/sessions with top-level session_id and title. - Implement GET /api/sessions/{session_id}/messages with top-level messages. - Enforce session ownership for all session and message routes. - Implement POST /api/chat/stream as SSE with mock assistant response first. - Save user and assistant messages in SQLite. - Return message_start, token_delta, and message_done in the expected SSE format. |
| Acceptance gate | - Client can create New Chat. - Client can list sessions after restart. - Client can send hello and see streamed response. - Refreshing/reopening the session shows saved messages. - Unauthorized user/device cannot read another user session. |
| Rollback / repair point | Rollback chat stream and session route changes. Keep DB tables if Stage 2 auth still passes. Mock chat should be easy to remove or bypass. |
| Do not do in this stage | - Do not connect Hermes before SSE and message store are proven. - Do not return plain JSON from /api/chat/stream. - Do not skip message persistence. - Do not accept session_id without ownership check. |

## Stage 4: Hermes Bridge and Strict Tool Loop

Goal: Replace mock chat with the real Hermes runtime path while keeping enterprise control before and after the model call.

| Section | Details |
| --- | --- |
| Must complete | - Implement or fix runtime/hermes_gateway_jsonrpc.py for text-in/text-out bridge. - Implement chat/chat_service.py to load history, build prompt context, and call hermes_tool_loop. - Implement prompt_context/builder.py with user, role, permission summary, allowed skill summary, private instruction context, session history, and current message. - Implement strict JSON parser in chat/tool_protocol.py. - Implement hermes_tool_loop classification, refusal detection, final_answer rejection, retry handling, and durable logs. - Log [HERMES_TOOL_LOOP] enter, pid, classification, raw_model_output, parsed_protocol, refusal_detected, final_answer_rejected, tool_dispatch. |
| Acceptance gate | - Normal chat can stream a final answer through Hermes path. - AutoCount-like action request is classified as requires_initial_tool_call=true. - The phrase available quantity is treated as stock quantity context, not as available tools help. - If model says tools are unavailable for an AutoCount action request, the final answer is rejected and retried or returned as controlled error. - Logs prove the request entered the latest hermes_tool_loop. |
| Rollback / repair point | Switch /api/chat/stream back to Stage 3 mock handler while keeping sessions/auth working. Revert only Hermes bridge/tool-loop files. |
| Do not do in this stage | - Do not treat the V1 strict JSON bridge as final architecture. - Do not let arbitrary model text trigger a tool. - Do not accept Markdown-wrapped JSON as a legal tool protocol. - Do not rewrite Hermes native runtime. |

## Stage 5: AutoCount Catalog and docs_search

Goal: Prove the first controlled AutoCount tool loop using catalog/docs_search and schema discovery only.

| Section | Details |
| --- | --- |
| Must complete | - Implement autocount/tool_registry.py with execute_autocount_tool(tool_name, arguments). - Implement autocount/docs_search.py to search AutoCount API catalog/docs. - Implement autocount/command_schema.py to expose command schemas from catalog data. - Implement autocount/executor.py as controlled adapter, but keep write execution disabled by default. - Route tool_call through MacSoft Tool Gate before dispatch. - Return uniform tool result and stream tool_event/permission_event where appropriate. - Log [AUTOCOUNT_TOOL_REGISTRY] execute_autocount_tool tool=<name>. |
| Acceptance gate | - User message: list stock item and available quantity triggers autocount_docs_search through chat. - Logs show HERMES_TOOL_LOOP classification and tool_dispatch autocount_docs_search. - Logs show AUTOCOUNT_TOOL_REGISTRY execute_autocount_tool tool=autocount_docs_search. - Result can include candidate commands such as read-items or get-stock-item-detail if catalog supports them. - Question: what AutoCount tools are available? can be handled as help/clarification and not confused with stock quantity request. |
| Rollback / repair point | Disable AutoCount registry dispatch and keep Hermes chat working. Revert only autocount and tool_gate integration files. |
| Do not do in this stage | - Do not implement real create invoice/write debtor/post payment by default. - Do not allow LLM to invent AutoCount endpoints. - Do not bypass permission gate for read tools. - Do not treat private skill as AutoCount authorization. |

## Stage 6: Permission, Audit, and V1 Acceptance

Goal: Make V1 safe enough to continue development: permissions are enforced, audit exists, and the acceptance checklist passes end-to-end.

| Section | Details |
| --- | --- |
| Must complete | - Implement basic role policies: viewer, accountant, admin/local_admin. - Implement permissions/checker.py and permissions/tool_gate.py before every tool dispatch. - Implement audit/logger.py for server_start, pairing_created, pairing_claimed, auth_success/auth_failed, session_created, message_received, tool_call_requested, tool_call_executed, autocount_tool_executed, assistant_response_saved, error. - Expose basic GET /api/admin/audit or internal audit inspection utility. - Implement confirmation record structure, but use it only as a stub unless a high-risk tool is actually introduced later. - Run final V1 acceptance tests and tag the version. |
| Acceptance gate | - Viewer cannot execute AutoCount tools. - Accountant can read allowed AutoCount docs/search data but cannot write AutoCount database. - Admin/local_admin can manage users/devices/pairing/model config via API, not a new admin app. - Audit records are created for pairing, session, chat, tool, permission, and error events. - Full V1 checklist passes from a real client or curl-based contract tests. |
| Rollback / repair point | If permissions/audit break chat, disable new enforcement layer only and return to Stage 5. Keep read-only audit if harmless. |
| Do not do in this stage | - Do not build a separate apps/admin UI. - Do not overbuild production backup/log rotation/enterprise hardening. - Do not introduce AutoCount write until draft/dry-run/confirmation flow is designed and tested. |

# 6. Recommended Server File Structure

The following structure is implementation guidance. If files already exist, modify existing files instead of duplicating modules. The purpose is to prevent another AI from scattering logic into random locations.

server/
├─ macsoft/
│  ├─ server.py
│  ├─ config.py
│  ├─ db.py
│  ├─ security.py
│  ├─ errors.py
│  ├─ gateway/
│  │  ├─ routes_health.py
│  │  ├─ routes_client.py
│  │  ├─ routes_sessions.py
│  │  └─ routes_chat.py
│  ├─ identity/
│  │  ├─ users.py
│  │  ├─ devices.py
│  │  └─ pairing.py
│  ├─ sessions/
│  │  ├─ session_store.py
│  │  ├─ message_store.py
│  │  └─ ownership.py
│  ├─ chat/
│  │  ├─ chat_service.py
│  │  ├─ hermes_tool_loop.py
│  │  └─ tool_protocol.py
│  ├─ runtime/
│  │  └─ hermes_gateway_jsonrpc.py
│  ├─ prompt_context/
│  │  ├─ builder.py
│  │  ├─ permission_context.py
│  │  ├─ private_instruction_context.py
│  │  └─ server_skill_context.py
│  ├─ permissions/
│  │  ├─ checker.py
│  │  ├─ confirmation.py
│  │  └─ tool_gate.py
│  ├─ autocount/
│  │  ├─ tool_registry.py
│  │  ├─ docs_search.py
│  │  ├─ command_schema.py
│  │  └─ executor.py
│  └─ audit/
│     └─ logger.py

## 6.1 Core file responsibilities

| File | Responsibility |
| --- | --- |
| macsoft/server.py | Server entry point; starts FastAPI/Uvicorn and registers routes. |
| macsoft/config.py | Read macsoft-server.yaml and normalize paths such as HERMES_HOME. |
| macsoft/db.py | SQLite connection and schema initialization. |
| macsoft/security.py | Pairing code hashing, device token generation, token verification helpers. |
| gateway/routes_client.py | Client-facing pair and me endpoints. |
| gateway/routes_sessions.py | Session and message endpoints. |
| gateway/routes_chat.py | SSE chat endpoint. |
| chat/hermes_tool_loop.py | V1 prompt-simulated JSON tool loop. |
| chat/tool_protocol.py | Strict JSON protocol parser. |
| runtime/hermes_gateway_jsonrpc.py | Bridge to existing Hermes child gateway/runtime. |
| permissions/tool_gate.py | Mandatory permission gate before tool execution. |
| autocount/tool_registry.py | Dispatch AutoCount tool calls to registered handlers. |
| audit/logger.py | Durable audit records. |

# 7. V1 Database Scope

V1 must not keep pairing, sessions, messages, or audit only in memory. Server restart must not destroy the basic state.

| Table | Minimum purpose |
| --- | --- |
| users | user_id, display_name, role, status, timestamps. |
| devices | device_id, user_id, token_hash or token, name, status, paired_at, last_seen_at. |
| pairing_codes | code_hash, user_id, expires_at, claimed_at, status. |
| sessions | session_id, user_id, title, source, status, timestamps. |
| messages | message_id, session_id, user_id, role, content, status, model, created_at. |
| audit_logs | audit_id, event_type, user_id, device_id, session_id, message_id, payload_json, created_at. |
| model_config | key, value. |
| confirmations | confirmation_id, user_id, session_id, action, payload_json, status, created_at, expires_at. |

# 8. Hermes Tool Loop and Strict JSON Protocol

V1 bridge implementation is text-in/text-out. Hermes is asked to return strict JSON. The server then parses the JSON and decides whether to execute a tool. This is a temporary bridge, not the final native tool architecture.

## 8.1 Valid tool protocol

{
  "type": "tool_call",
  "tool": "autocount_docs_search",
  "arguments": {
    "query": "stock item list available quantity"
  }
}

{
  "type": "final_answer",
  "text": "..."
}

## 8.2 Invalid protocol examples

Markdown-wrapped JSON.

JSON with explanatory text before or after it.

Plain sentence such as: I cannot use tools.

Any tool name not registered in the server tool registry.

Any command invented by the model that is not present in the AutoCount catalog or allowed tool registry.

## 8.3 Required classification distinction

| User message | Correct classification |
| --- | --- |
| list stock item and available quantity | AutoCount action request. Must require initial tool call. available quantity means stock quantity. |
| what AutoCount tools are available? | Help/clarification request. May answer available tool list. |
| show stock balance for item ABC | AutoCount action request. |
| can you use AutoCount? | Capability clarification. |

# 9. AutoCount Integration Scope

AutoCount integration must be catalog-first. The model should never guess real AutoCount API paths, command names, JSON formats, write permissions, or database operations. The catalog and server tool registry are the source of truth.

## 9.1 V1 AutoCount flow

Client message
    ↓
/api/chat/stream
    ↓
Hermes tool loop
    ↓
autocount_docs_search
    ↓
Catalog/schema discovery result
    ↓
Hermes summarizes or asks next controlled tool call
    ↓
Response stream
    ↓
Message saved + audit saved

## 9.2 V1 AutoCount must not do

Do not create invoice in AutoCount database.

Do not write debtor/customer/payment records.

Do not post payment.

Do not execute high-risk write actions.

Do not bypass dry-run/draft/confirmation design.

## 9.3 Later AutoCount write roadmap

After V1 proves read/search/schema discovery, later write operations should be introduced only through draft-first and confirmation-first design: prepare draft, validate schema, show user impact, require confirmation, execute, audit result, and allow traceability.

# 10. Private Skill Boundary

Private skill is client-owned context. It can shape prompt behavior but cannot become server permission. This is important because a user-controlled prompt cannot authorize accounting tools, write database records, or bypass enterprise rules.

| Rule | Meaning |
| --- | --- |
| Client-owned | Private skill is stored on client, not permanently stored as server authority. |
| Request-scoped | Server receives only triggered private skill context in the chat request. |
| Validated | Server checks length and dangerous instructions before injecting into prompt. |
| No permission power | Private skill cannot grant AutoCount write/read permission. |
| No execution power | Private skill cannot execute command, call tool, or read other users data. |

# 11. Final V1 Acceptance Checklist

| Test area | Must pass |
| --- | --- |
| Server startup | python -m macsoft.server starts; DB ready; Gateway ready. |
| Health | GET /health returns ok/status JSON. |
| Pairing | Admin generates pairing code; client claims it; server returns top-level device_token. |
| Existing token startup | Client starts later and calls /api/client/me; no re-pair required. |
| Sessions | Client creates session, lists sessions, opens session messages. |
| Mock chat | Client sends hello; receives message_start/token_delta/message_done; messages saved. |
| Hermes chat | Chat path enters Hermes bridge/tool loop; normal final answer streams back. |
| AutoCount docs_search | list stock item and available quantity triggers autocount_docs_search, not tool-help clarification. |
| Tool help distinction | what AutoCount tools are available? can be treated as help. |
| Permissions | Unauthorized/role-blocked tool request is denied before executor. |
| Audit | Pairing, auth, session, message, tool, permission, and error events are recorded. |

## 11.1 Required log proof for AutoCount tool chat

[HERMES_TOOL_LOOP] enter
[HERMES_TOOL_LOOP] pid
[HERMES_TOOL_LOOP] classification action_request=true domain=autocount
[HERMES_TOOL_LOOP] raw_model_output
[HERMES_TOOL_LOOP] parsed_protocol
[HERMES_TOOL_LOOP] tool_dispatch autocount_docs_search
[AUTOCOUNT_TOOL_REGISTRY] execute_autocount_tool tool=autocount_docs_search

# 12. Rollback and Repair Governance

Every big stage should end with a named checkpoint or git tag. The point is not bureaucracy; it is to let the team return to a known working layer when a later layer breaks.

| Checkpoint | Meaning |
| --- | --- |
| macsoft-v1-stage0-contract | Contract frozen; no runtime changes yet. |
| macsoft-v1-stage1-foundation | Server starts, DB initializes, health works. |
| macsoft-v1-stage2-identity | Pairing and /api/client/me work. |
| macsoft-v1-stage3-session-sse | Sessions and mock chat stream work with client. |
| macsoft-v1-stage4-hermes-loop | Hermes bridge and strict tool loop work. |
| macsoft-v1-stage5-autocount-docs | AutoCount docs_search works through chat. |
| macsoft-v1-stage6-v1-acceptance | Permissions/audit and final acceptance pass. |

## 12.1 Repair principle

If server startup breaks, fix Stage 1 only.

If pairing breaks, do not touch Hermes or AutoCount; fix Stage 2 only.

If chat stream rendering breaks, return to Stage 3 mock SSE first.

If Hermes tool loop breaks, keep Stage 3 chat alive and isolate Stage 4.

If AutoCount dispatch breaks, disable Stage 5 registry integration without breaking normal chat.

If permissions block valid flows, turn off new enforcement changes and preserve audit for diagnosis.

# 13. Final Instruction Block for Another AI / Codex

This block can be copied directly to another AI. Keep it in English because it is an implementation instruction.

Build MacSoft Server V1 as an enterprise gateway around the existing Hermes full desktop/backend/runtime.

Do not redesign the product.
Do not rewrite Hermes.
Do not create a separate apps/admin application.
Do not turn the server into an unrelated pure backend.
Do not let the thin client call LLM or AutoCount directly.

The existing Mac Soft Thin Client API contract is the highest-priority V1 specification. If the server plan conflicts with the client contract, follow the client contract.

Required V1 endpoints:
GET  /health
POST /api/client/pair
GET  /api/client/me
GET  /api/sessions
POST /api/sessions
GET  /api/sessions/{session_id}/messages
POST /api/chat/stream

Hard API requirements:
- POST /api/client/pair must return top-level device_token.
- POST /api/sessions must return top-level session_id and title.
- GET /api/sessions must return top-level sessions.
- GET /api/sessions/{session_id}/messages must return top-level messages.
- POST /api/chat/stream must return text/event-stream with message_start, token_delta, and message_done.
- token_delta data must contain text or delta.
- Protected requests must validate Authorization: Bearer <device_token> and X-Device-Id.

Implementation stages:
1. Server foundation: startup, config, DB, health.
2. Identity and pairing: /api/client/pair, /api/client/me, token auth.
3. Sessions and mock SSE chat: sessions, messages, ownership, stream format.
4. Hermes bridge and strict JSON tool loop.
5. AutoCount catalog/docs_search through tool registry only.
6. Permission, audit, and V1 acceptance.

AutoCount V1 scope:
Only prove docs_search and schema discovery through chat. Do not implement real write operations by default. All tool execution must pass through MacSoft Tool Gate, Tool Registry, Executor, and Audit.

The first working target is:
Client -> Server -> Session -> Chat Stream -> Hermes Tool Loop -> autocount_docs_search -> Response -> Message Store -> Audit.

# 14. Final Decision

The project direction is approved as a V1 implementation plan, but only after applying the client-side corrections. The correct project priority is not architecture completeness. The correct priority is a stable, contract-compatible Server V1 that the current thin client can actually use.

Once the connection, session, SSE stream, Hermes tool loop, AutoCount docs_search, and audit chain are stable, the project can safely expand into richer AutoCount tools, invoice drafts, payment reminders, and controlled write operations.